ADMAP-2 Splinter Meeting at EGU- Thu 1 May 2014

(convened by Fausto Ferraccioli and Detlef Damaske)

Agenda

1 Review the status of the ADMAP-2 magnetic anomaly project

2a) Discuss the post-ADMAP-1 magnetic surveys that we aim to include in ADMAP-2 &;

b) How to prioritise regional compilations for which the magnetic data has already been released (or will soon be released) to the data compilation manager -Sasha Golynsky.

c)  Assess with community members the proposed ADMAP-2 steering committee roadmap & data release format.

3) Showcase recent Antarctic magnetic surveys and discuss their availability for the ADMAP-2 compilation.

4a) Re-assess ADMAP-2 milestones, timelines & products;

b) Discuss the techniques to be used in the data compilation &

c) How to further enhance the geological utility of Antarctic magnetic surveys and compilations

5) How to engage more with data owners that have yet to release their data & with other stakeholders (note some reps. of other communities were also present at the splinter meeting)

List of attendees

1) Fausto Ferraccioli (UK -BAS)- ffe@bas.ac.uk

2) Detlef Damaske (Germany- formerly at BGR) - djdamaske@hotmail.com

3) Jong-Kuk-Hong- (Korea- KOPRI)- jkhong@kopri.re.kr

4) Jerome Dymen- (France- Institut de Physique du Globe & CNRS, Paris) -(jdy@ipgp.fr)- (World Mag. Anomaly project)

5) Alan Aitken- (Australia- UWA)- alan.aitken@uwa.edu.au

6) Matthias Mieth (Germany- AWI)- Matthias.Mieth.awi.de

7) Antonia Ruppel (Germany- BGR/Univ. of Bremen)- antonia.ruppel@bgr.de (Rep. geology)

8) Tom Jordan (UK- BAS)- tomj@bas.ac.uk

9) Owen King (UK- BAS)- oweng@bas.ac.uk

10) Stewart Jamieson (UK- Durham University)- Stewart.Jamieson@durham.ac.uk (Rep. geomorphology & paleoclimate)

11) Neil Ross (UK- Newcastle University)- (Rep. glaciology)

12) Pietro Balbi (Italy- Univ. Genova)- pie1976@yahoo.it

The main points raised were

- According to the original plan of the steering committee developed at KORPI in August 2013 a preliminary ADMAP-2 magnetic anomaly compilation should be presented as early as the ISAES meeting in 2015 and the IUGG meeting in 2015. A closer to “definitive” product & associated MS (e.g. for GRL) could be presented at AGU 2015.

These milestones were recognised both by the convenors and attendees of the splinter meeting as being ambitious, as the volume of new data is large compared to ADMAP-1 and the latter project took more than 5 years to complete.

The level of progress and hence the feasibility of these aspirations should be reviewed at the SCAR Meeting in Aug. 2014 (NZ- Auckland).

- Continuation strategies: a) maintain original data level?; b) upward continue to common regional level, or c) drape over Bedmap2 (potentially preferred option?). Potentially all three products could be delivered?

- How often should the database be updated? Versions could potentially be implemented e.g ADMAP-2.0, 2.1-but would e.g. yearly updates make sense?

Depends e.g. on how often the ADMAP Working Group can access new magnetic datasets and whether a data manager can be maintained to do this; the advantage is that errors could be fixed and feedback from the users could also lead to improved versions (including feedback from users outside the main geomagnetic community)

- The recommendation was that contact with the World Magnetic Anomaly Project should be maintained & a rep. informed and invited to the main ADMAP-2 Working Group meetings

Fausto gave an overview of ADMAP-2 on behalf of Sasha Golynsky who could not attend (see Refs 1-2). Short presentations followed:

Matthias Mieth presented a new AWI-data compilation over Dronning Maud Land (Refs. 3-4);

Alan Aitken presented the recent ICECAP data compilation over Wilkes Land (Ref. 5)

Detlef Damaske presented the GANOVEX10 High resolution Mesa Range aeromagnetic survey over northern Victoria Land (Ref. 6)

Tom Jordan presented a recent UK AFI survey over Institute and Moeller ice streams & a High res. Adelaide Island mag survey (Refs 7-8) and also showed the ongoing development of a new BAS aerogeophysical data release portal (from which ADMAP-2 WG and others can access all their mag data including both raw and processed line data).

Recent ADMAP-2 publications (referred to during the Splinter Meeting presentations)

- Ferraccioli, F., von Frese R. and Ghidella M., 2013. Recent advances in Antarctic Geomagnetism and Lithosphere Studies. Tectonophysics, 585 (Guest Editors Special Issue).

- Golynsky, R. Bell, D. Blankenship, D. Damaske, F. Ferraccioli, C. Finn, D. Golynsky, S. Ivanov, W. Jokat, V. Masolov, S. Riedel, R. von Frese, D. Young, ADMAP Working Group, 2013. Air and shipborne magnetic surveys of the Antarctic into the 21st century. Tectonophysics, 585, 3-12, 10.1016/j.tecto.2012.02.01

- Mieth, M. and Jokat W, 2014. New aeromagnetic views of the geological fabric of southern Dronning Maud Land and Coats Land, East Antarctica. Gondwana Research 25, 358-367.

- Mieth, M, Jacobs, J., Ruppel A., Damaske D., Läufer A., Jokat, W., 2014. New detailed aeromagnetic and geological data of eastern Dronning Maud Land: implications for refining the tectonic and structural framework of Sør Rondane, East Antarctica. Precambrian Research 245, 174-185.

- Aitken A.R.A., Young D.A, Ferraccioli F., Betts P.G., Greenbaum J.S., Richter T.G., Roberts J.L., Blankenship D.D, and Siegert M.J., 2014.  The subglacial geology of Wilkes Land, East Antarctica. Geophysical Research Letters 41, 2390–2400, doi:10.1002/2014GL059405.

- Damaske D., Schreckenberger B., and Goldmann F., 2014. A High Resolution Aeromagnetic Survey over the Mesa Range, northern Victoria Land, Antarctica. Polarfoshung, in review.

- Jordan, T.A., Ferraccioli F., Ross N., Corr H.F.J., Leat P.T, Bingham R.G., Rippin D.M., le Brocq A., Siegert M.J., 2013. Inland extent of the Weddell Sea Rift imaged by new aerogeophysical data. Tectonophysics, 585, 137-160, 10.1016/j.tecto.2012.09.010.